ZITTA Production Intelligence

Requirements vs Implementation — Quick View

Team scope (UI / Frontend / Backend) · Status as of 28 Jul 2026
Not AI/ML model training — we consume & display only

# 1. One-line summary

Boss asked for a Digital Production Control Center (not a generic dashboard) that a production manager trusts in ~10 seconds — with honest labels, live data where available, and progressive modules. We kept the existing app and shipped Operations Center + modules 8–20 as production-ready product work. AI Accuracy / ROI / invented predictions stay out of scope until the AI team delivers.

# 2. What the boss asked for (brief)

Feel: digital factory cockpit / Produktionsleitstand — control, not “AI is cool”.

Don’t mix: Digitalization progress ≠ Data quality ≠ Model Accuracy.

No fake Accuracy % — use Prediction Readiness until models are validated.

Every value needs provenance: LIVE | RULE_BASED | DERIVED | SIMULATED | MODEL_PREDICTION | MANUAL.

Reuse existing app; demo-ready look + production-ready quality; lock features until data exists.

Full module map (1–20): overview through executive view for management.

# 3. Quick status board (modules)

| # | Requirement (brief) | Status | Where to check |
| --- | --- | --- | --- |
| 1 | Production overview / OC home | Done | / |
| 2–4 | Factory map, digitalization, readiness (in OC) | Done | / |
| 5 | Accuracy center | Waiting on AI | Display later |
| 6 | Live production status cards | Done | OC home |
| 7 | Live AI analysis | Waiting on AI | Display later |
| 8 | Current order / production run | Done | /production-run |
| 9 | Production history | Done | /historical-runs |
| 10 | Machine overview (cards) | Done | /machine |
| 11 | Sensor center | Done | /sensor |
| 12 | Material profiles | Done | /material |
| 13 | Baseline manager | Done | /baseline |
| 14 | Live deviations (heatmap) | Done | /live-deviations |
| 15 | Predictions | Waiting on AI | /prediction (existing) |
| 16 | Action recommendations | Waiting on AI | — |
| 17 | Ticket center | Done | /ticket |
| 18 | Maintenance center | Done | /maintenance |
| 19 | Energy center | Done | /energy |
| 20 | Executive view | Done | /executive |

# 4. Platform foundation also delivered

| Area | What we built |
| --- | --- |
| Industrial OC skin | Dark control-center look across app shell / modules |
| Capability engine | Digitalization %, readiness, feature locks (no ML) |
| Setup / connectors | Real CSV / SQL / API import → staging → domain sinks |
| Domain history | Quality, maintenance, material, energy import lists |
| Provenance rules | — instead of fake Accuracy / RUL / ROI / utilization % |
| Aggregate APIs | OC overview, maintenance-center, energy-center, executive-view |

# 5. Requirements in brief (what each module means)

| # | Name | In one sentence |
| --- | --- | --- |
| 1 | Overview | Whole plant status in under ~5–10 seconds |
| 2 | Factory map | Graphical machines with live / grey not-connected |
| 3 | Digitalization | % of infrastructure / sources connected |
| 4 | Prediction readiness | How ready we are for AI — not Accuracy |
| 5 | Accuracy | Real model performance only after validation |
| 6 | Live status | Load, speed, pressure, temps, energy with ampel |
| 7 | Live AI | Plain-language findings from rules/ML (consume only) |
| 8 | Current order | What is running now: material, qty, ETA |
| 9 | History | Past runs timeline — no fake AI rating |
| 10 | Machines | Card overview; AI/RUL only if provided |
| 11 | Sensors | Status, last value, history on demand |
| 12 | Materials | Profiles / reference settings |
| 13 | Baselines | Gold-standard windows per state |
| 14 | Deviations | Heatmap vs baseline — redder = worse |
| 15 | Predictions | Risk cards with provenance |
| 16 | Actions | Pair risk with recommendation |
| 17 | Tickets | Priority, owner, status, downtime cost |
| 18 | Maintenance | RUL display, calendar, history, planned, wear |
| 19 | Energy | kWh, cost, by machine/material, CO₂, savings |
| 20 | Executive | Management KPIs — produced, scrap, energy, readiness |

# 6. Still left

A. When AI/ML team delivers (we only display — never invent)

Module 5 — Accuracy center

Module 7 — Live AI analysis

Module 15 — Predictions polish (real model outputs)

Module 16 — Action recommendations

B. Other backlog

Excel (.xlsx) connector import

Mini-PC end-to-end / performance QA

Cleanup unused Stage-1 hooks / dead paths

Optional: Alarms page route polish (nav exists; tickets/OC already cover alerts)

# 7. Deploy note (backend)

Apply pending Alembic migrations on the environment (ticket downtime cost, maintenance plans / wear parts, energy settings, etc.): from backend run alembic upgrade head

— End of quick view —