# Work Alignment — New Architecture vs Current Status

Date: 11 Aug 2026

Source of truth (product vision): Docs/NEW_ARCHITECTURE_EN.doc (+ German Docs/new architecture.docx)

Repo: Predictive Maintenance / ZITTA Production Intelligence

Storage rule: Postgres only (via backend APIs). SQLite is legacy and must not be used for new work.

# 1. Team ownership (clear split)

| Area | Owner | Folder / surface |
| --- | --- | --- |
| AI / ML pipeline | Ammar | live_monitor/ (models, features, state, anomaly, evaluation, retrain) |
| Backend APIs + Postgres | Teammate | backend/ |
| Frontend / Operations Center UI | Teammate | frontend/ (UI already complete per screenshots) |

Rule: Ammar produces ML results and writes them to backend APIs. Teammate stores them in Postgres and displays them in the finished UI with honest provenance labels.

# 2. Architecture rules (must stay aligned)

From the New Architecture document:

Product is a Digital Production Control Room, not a generic IT dashboard.

Never mix: Digitalization progress ≠ Data quality ≠ Model Accuracy.

Until models are validated, UI must show Prediction Readiness / Willingness to Predict — not fake Accuracy.

Every displayed value needs provenance: LIVE | RULE_BASED | DERIVED | SIMULATED | MODEL_PREDICTION | MANUAL.

System can monitor well today; full scrap / RUL / quality prediction needs more data sources later.

# 3. Module map — Done vs Remaining

Legend: Done | Partial | Remaining | Blocked on data / other team

## 3.1 Product modules (architecture modules 1–20)

| # | Module | Status | Who | Notes |
| --- | --- | --- | --- | --- |
| 1 | Production overview (OC home) | Done | Frontend | Screenshots show OC cockpit |
| 2 | Factory / line map | Done | Frontend | Extruders, 1/20 connected, grey machines |
| 3 | Digitalization progress | Done | Frontend + Backend | Checklist / missing sources |
| 4 | Prediction readiness | Done | Frontend + Backend | Shown as readiness (~38%), not validated Accuracy |
| 5 | Accuracy center (real model metrics) | Remaining | AI/ML + Backend + Frontend | Only after validated model_versions; do not invent % |
| 6 | Live production status cards | Done / Partial | Frontend + live sensors | Live trends exist; energy/throughput/scrap still missing sources |
| 7 | Live AI analysis (plain language) | Partial | AI/ML produces → Frontend displays | ML scores exist in Postgres; OC still mostly demo / DERIVED text |
| 8 | Current production run / order | Done | Backend + Frontend | Run bar in OC |
| 9 | Production history / timeline | Done / Partial | Backend + Frontend | Timeline UI exists |
| 10 | Machine overview | Done | Frontend + Backend |  |
| 11 | Sensor center | Done | Frontend + Backend |  |
| 12 | Material profiles | Done | Frontend + Backend |  |
| 13 | Baseline manager | Partial | Frontend maps vs live_monitor registry | Two systems — teams must align |
| 14 | Live deviations heatmap | Done | Frontend (RULE_BASED) | Can later enrich from live feature evaluations |
| 15 | Predictions | Remaining | AI/ML outputs → Frontend | Need real cards with provenance, not demo risks |
| 16 | Action recommendations | Remaining | AI/ML / rules → Frontend | Always pair risk + action |
| 17 | Ticket center | Done | Frontend + Backend |  |
| 18 | Maintenance center | Done | Frontend + Backend | Real RUL only when data/model exists |
| 19 | Energy center | Done | Frontend + Backend | Needs energy source for full value |
| 20 | Executive view | Done | Frontend + Backend |  |

## 3.2 Platform foundation

| Capability | Status | Who |
| --- | --- | --- |
| Operations Center overview API | Done | Backend |
| Capability / locked features / setup wizard | Partial → Done enough for demo | Backend + Frontend |
| Data source registry + provenance | Partial | Backend + Frontend |
| Live monitor → Postgres write path | Done | AI/ML (BackendWriter) |
| Remove SQLite from live_monitor training / debug | Remaining | AI/ML (+ Backend read APIs if needed) |
| Validated model registry (model_versions) | Remaining | AI/ML → Backend → Frontend Module 5 |
| Event normalization / multi-machine canonical sensors | Remaining | Backend (+ AI/ML feature mapping) |
| Quality / maintenance / material batch / energy full links | Remaining / data | Backend + plant integrations |

# 4. What AI/ML (live_monitor) already has done

## 4.1 Working today

| Capability | Status | Persisted where |
| --- | --- | --- |
| Poll live extruder sensors | Done | Backend POST /machine-raw-data/ |
| 5-minute rolling window + features | Done | Backend POST /live-process-windows |
| ML state classification (RandomForest, 6 states) | Done | Window candidate_state / confirmed_state |
| Per-state Isolation Forest anomaly | Done | ml_anomaly_score, ml_is_anomaly, ml_model_status on run eval |
| Regime baseline selection + feature z-scores | Done | POST /live-feature-evaluations |
| Overall run evaluation (status / drift / stability) | Done | POST /live-run-evaluations |
| Context resolve (machine / line / production run) | Done | From backend /machines, /production-run |
| Offline manual retrain (5-min path) | Done | Local ml_data/*.pkl (artifacts stay on disk) |

Machine states supported: OFF, HEATING, COOLING, READY, PRODUCTION, LOW_PRODUCTION (with confirmation windows).

Honest product statement for AI/ML today: We deliver monitoring + state + anomaly + baseline deviation. We do not yet deliver validated scrap / RUL / quality-degradation prediction models.

# 5. Remaining work — by owner

## 5.A Ammar — AI/ML (live_monitor)

| Priority | Task | Why | Depends on teammate? |
| --- | --- | --- | --- |
| P0 | Postgres-only cutover — stop SQLite for raw history, retrain counting, local /live/* debug | Team rule: Postgres only | Yes — need read APIs / export for training windows |
| P0 | Stable ML payload contract for UI (fields + meaning) | Teammate displays Module 7 / 15 / 16 | Coordinate with Backend/Frontend |
| P1 | Fix drift detector feature-name mismatch | Architecture: where is risk? | No |
| P1 | Align baseline-registry seeding/sync with Postgres | Live z-score eval quality | Backend seed/API if missing |
| P1 | Produce plain-language AI findings from state + anomaly + feature statuses | Module 7 | Frontend consumes |
| P1 | Produce prediction / risk objects with provenance MODEL_PREDICTION or RULE_BASED + optional action | Modules 15–16 | Frontend consumes |
| P2 | Fix auto-retrain to 5-minute labeled pipeline + reload state classifier in memory | Ops reliability | Backend history for new rows |
| P2 | Real data-quality fractions in FeatureEngine | Guard + Data Quality story | Optional Backend DQ later |
| P2 | PROFILE baseline path (material/profile baselines) | Architecture baseline learning | Backend profile IDs |
| P3 | Validated model_versions metrics (precision/recall/F1, false-alarm, lead time) | Module 5 — only when real validation exists | Backend table + Frontend display |
| Later | Scrap / tool RUL / quality forecast / energy optimization models | Locked until quality/maintenance/energy data | Plant data + Backend connectors |

## 5.B Teammate — Backend

| Priority | Task | Why | Depends on Ammar? |
| --- | --- | --- | --- |
| P0 | Keep / harden live ingest APIs used by live_monitor | Pipeline truth in Postgres | Contract with Ammar |
| P0 | Provide read APIs for training/retrain (raw history, windows, evaluations) | Postgres-only rule | Ammar will call them |
| P1 | Ensure baseline-registry populated in Postgres | Live evaluation quality | Ammar defines feature list |
| P1 | Optional aggregated current AI snapshot for OC | Module 7 / 15 performance | Uses Ammar-written tables |
| P1 | Store / serve provenance fields consistently | Architecture rule | Ammar supplies value_source where ML |
| P2 | model_versions (+ validation status) API | Module 5 | Ammar supplies metrics after validation |
| P2 | Auth on ingest if required for production | Ops hardening | Coordinate deploy |
| P2 | Alembic completeness for all live_* tables | Deploy reliability | — |
| P3 | Event normalization / multi-machine sensor mapping | Scale beyond Extruder 1 | AI feature map later |
| Data | Quality, maintenance, energy, material-batch connectors | Unlock locked features | Not AI invent |

## 5.C Teammate — Frontend

UI shell is complete. Remaining is wiring / honesty, not redesign.

| Priority | Task | Why | Depends on Ammar? |
| --- | --- | --- | --- |
| P0 | Keep showing Prediction Readiness, never fake Accuracy | Architecture critical rule | No |
| P1 | Module 7 — Live AI analysis: replace demo/DERIVED-only text with live eval / ML findings | Screenshots still show placeholder AI recommendation | Yes — Ammar must write findings |
| P1 | Modules 15–16: Predictions + Actions from real API with provenance badges | Nav exists; content still waiting | Yes |
| P1 | Mark every ML card with MODEL_PREDICTION / RULE_BASED / SIMULATED | Trust | Yes |
| P2 | Enrich live deviations / estimated pages from live-feature-evaluations if needed | Stronger why | Data already from Ammar |
| P2 | Remove / hide dead nav without routes, or finish routes | Clean product | Optional |
| P2 | Wire header KI healthy to real /ai/status or model health | Honesty | Backend + optional Ammar model-status |
| P3 | Module 5 Accuracy center UI — only when validated metrics exist | Do not invent | Ammar + Backend |
| Done | OC skin, map, readiness, locked features, trends, run bar, centers | Per shared screenshots | — |

# 6. Integration contract (how teams meet)

## 6.1 Ammar writes (already)

| Method | Endpoint | Content |
| --- | --- | --- |
| POST | /machine-raw-data/ | Raw sensor poll |
| POST | /live-process-windows | Features + state |
| POST | /live-run-evaluations | Overall + ml_anomaly_* + drift/stability |
| POST | /live-feature-evaluations | Per-feature z-score / status |

## 6.2 Ammar reads (already)

| Method | Endpoint | Content |
| --- | --- | --- |
| GET | /machines | Resolve Extruder |
| GET | /production-run/ /current | line + run context |
| GET | /baseline-registry | Regime baselines |

## 6.3 Still needed for Postgres-only AI/ML

| Need | Suggested owner | Purpose |
| --- | --- | --- |
| Historical raw / window export for retrain | Backend | Replace SQLite in build_live_windows / retrain |
| Optional GET current findings feed for OC | Backend | Frontend Module 7 without heavy joins |
| Agreement on finding JSON shape | Both | { text, severity, value_source, state, ml_is_anomaly, feature_drivers[], recommended_action? } |

Frontend should consume for AI display: GET /live-run-evaluations, GET /live-feature-evaluations, GET /live-process-windows; later predictions/actions endpoint once defined.

# 7. Simple workflow (end-to-end)

Plant sensors / Timescale

↓

Backend dashboard extruder APIs

↓

live_monitor (Ammar): buffer → features → state ML → anomaly ML → baseline eval

↓

Backend Postgres APIs (Teammate): raw + windows + feature evals + run evals

↓

Frontend Operations Center (Teammate): readiness / map / trends (done) + Live AI / Predictions / Actions (remaining wire-up)

# 8. Definition of “AI/ML work complete” for current phase

For the current customer-honest phase (monitor + anomaly + deviation), Ammar’s phase is complete when:

Live pipeline writes only to Postgres (no SQLite dependency for operation or retrain).

Every cycle can produce: confirmed state, anomaly score/flag, feature deviation statuses, overall status, optional plain-language finding + optional action.

Contract documented so Frontend can show Modules 7 / 14 / 15 / 16 without inventing numbers.

No Accuracy % published until a validated model_versions record exists.

Not required yet for phase complete: scrap model, tool RUL model, multi-machine trained models, energy optimization.

# 9. Immediate next actions (suggested)

## 9.1 Ammar (this week)

List every remaining SQLite touch in live_monitor and replace with backend/Postgres reads.

Publish a short API payload + finding schema note for the teammate.

Fix drift feature mapping.

Add structured plain-language findings into run evaluation (or companion payload).

## 9.2 Teammate (this week)

Confirm Postgres has data flowing from live_monitor (windows + run evals + feature evals).

Wire OC AI recommendation / Live AI panel to real eval data (stop demo-only when live exists).

Provide retrain history read API if Ammar needs it to drop SQLite.

Confirm baseline-registry contents for HIGH/MID/LOW.

## 9.3 Together (15–30 min sync)

Agree finding JSON schema.

Agree when to switch OC from SIMULATED risks → MODEL_PREDICTION / RULE_BASED.

Confirm evaluable states for customer UI (all states vs PRODUCTION only).

# 10. Checklist before claiming “prediction ready”

Quality data connected

Maintenance data connected

Material batches connected

Fault / scrap labels linked to runs

Model validated and stored in model_versions

UI shows real metrics under Module 5 — not readiness renamed as Accuracy

Until then: monitor + readiness + locked features is the honest product story.

Document owner: Ammar (AI/ML) + Backend/Frontend teammate — keep this file updated when ownership or status changes.